PERMANENT COUNCIL OF THE	OEA/Ser.G

ORGANIZATION OF AMERICAN STATES				CP/CSH-1202/10

7 April 2010

COMMITTEE ON HEMISPHERIC SECURITY			Original: Spanish

_______________________________________________________________________________

REPORT OF THE GENERAL SECRETARIAT ON THE IMPLEMENTATION OF RESOLUTION

AG/RES. 2453 (XXXIX-O/09) THE AMERICAS AS AN ANTIPERSONNEL-LAND-MINE-FREE ZONE

Mandates:  At its thirty-ninth ordinary session, the General Assembly approved resolution AG/RES. 2453 (XXXIX-O/09) “The Americas as an Antipersonnel-Land-Mine-Free Zone.” To fulfill the mandates assigned to the General Secretariat under these resolutions, the Office of Humanitarian Mine Action (OHMA), Department of Public Security, implemented actions and initiatives through its Program for Comprehensive Action against Antipersonnel Mines (AICMA for its initials in Spanish) in support of the Member States that have requested assistance for their National Plans.

OHMA also supports implementation of AG/RES. 2460 (XXXIX-O/09) “Inter-American Convention against the Illicit Manufacturing of and Trafficking in Firearms, Ammunition, Explosives, and Other Related Materials” by assisting Member States in the implementation of measures to destroy firearms and excess or obsolete ammunition to prevent their trafficking and to protect public safety and security.

General: The OAS originally conceived a comprehensive mine action program, known as AICMA (Acción Integral contra las Minas Antipersonal), in response to Member States’ requests for assistance in humanitarian mine clearance in Central America. AICMA has grown to support a wide range of mine action activities: (a) humanitarian demining; (b) mine-risk education; (c) physical and psychological rehabilitation of landmine victims and their socioeconomic reintegration; (d) destruction of stockpiled mines; (f) promotion of a ban on the use, stockpiling, production, and transfer of antipersonnel mines; and (g) destruction of obsolete or surplus munitions and explosive remnants of war (ERW). In each field of action, AICMA’s goal is to reestablish safe, secure and productive living conditions for mine-affected communities.

OHMA works within the General Secretariat as part of the Department of Public Security of the Secretariat of Multidimensional Security, providing overall coordination of the AICMA Program, including solicitation and administration of financial contributions from the international community and the provision of technical and logistical support for mine action activities carried out by the assisted Member States.  The Inter-American Defense Board (IADB) provides assistance to the Program through teams of monitors in the mine-affected countries.  AICMA’s progress is largely due to the support of Member States (Argentina, Bolivia, Brazil, Chile, Colombia, El Salvador, Guatemala, Honduras, Nicaragua, Peru, Trinidad and Tobago, United States and Venezuela, ), who have provided demining trainers, monitors, or supervisors. Financial contributions from major international donors (Argentina, Australia, Belgium, Brazil, Canada, Denmark, European Union, France, Germany, Italy, Japan, the Netherlands, Norway, Russian Federation, South Korea, Spain, Sweden, United Kingdom and United States) have also made the Program possible.  Over the course of 2009, financial contributions received amounted to approximately US$ 5.8 million. The Program also maintains close and productive relationships with international and nongovernmental organizations. Finally, Member States assisted by the Program continue to provide substantial human and material resources, based on their individual abilities and needs.

Humanitarian Demining:  During 2009, with the support of AICMA, 6,009 mines and unexploded ordnance were destroyed and 114 improvised explosive devices removed; over 314,000 square meters of land were cleared for productive use in Colombia, Ecuador, Nicaragua and Peru; and nearly 44,000 men, women and children educated on the dangers posed by mines in their communities. Noteworthy actions and initiatives in partnership with these beneficiary countries to date include:

- Nicaragua is poised to complete its National Demining Plan by May 1, 2010 and, as of March 31, has cleared 99.4% of the total estimated mines in the country.  Thanks to contributions through AICMA from Canada, the Netherlands and Spain, as well as bilateral support from Japan and the Russian Federation, Nicaragua will join the other Central American republics this year in completing the longstanding goal of making the region mine-safe. Throughout 2010, AICMA will support the Nicaraguan government in maintaining a small national capability to respond to reports of individual mines or unexploded ordnance or residual contamination that are received through contacts with communities and their population.

- AICMA continues to support joint humanitarian demining operations in the Cordillera del Condor, along the Peru-Ecuador border region. During 2009, advances were made in the vicinity of in the Ecuadorian Province of Santiago Morona and the Peruvian Amazonas Department, respectively.  The difficult access to this region cannot be overstated.  Progress in clearing the contaminated sites along the Cordillera del Condor requires an extensive and intensive logistical effort including a reliable medical evacuation system.  In January, AICMA signed an agreement with the Ecuadoran government for the start of a mechanical mine clearance project this year in the Rio Chira/Catamayo sector of the border. This project has received financial support from the governments of Belgium, Norway and Spain and will be executed with equipment contributed by Germany and the United States.

- Colombia continues the expansion of its humanitarian demining capability from six to nine demining units this year with AICMA support and plans for an expanded demining organization of fourteen units by the end of 2011. To date, Colombian deminers have cleared thirty of the thirty five minefields under government jurisdiction. When the remaining five areas are cleared later this year, all humanitarian demining teams will be dedicated to clearance in communities affected by landmines placed by illegal groups. Since the effort to respond to humanitarian emergencies caused by illegal mines or improvised explosive artifacts began in 2007 through the end of 2009, twenty-four Colombian communities have been cleared benefitting more than 3,400 people by enabling them to return to their homes under safe conditions and put over 216,000 square meters of land back into productive use. Currently the AICMA Program is assisting Colombia in removing mines and improvised explosive artifacts in the departments of Antioquia, Meta, Nariño and Tolima departments, with the government planning to eventually conduct clearance work simultaneously in twelve of its thirty-two departments.  It is important to note that the complexity of the mine problem in Colombia demands an innovative approach integrating mine clearance operations with community liaison, mine-risk education, victim identification and the socio-economic reintegration of communities and landmine survivors. As nongovernmental, civilian demining organizations are likely to begin operation in Colombia in the near future, the Colombian government has requested that the AICMA Program assume responsibility for monitoring and quality control of all clearance work done in the country.

Mine-Risk Education:  AICMA mine-risk education programs reduce the number of accidents by promoting safe behavior among inhabitants of mine-affected communities. During 2009, AICMA personnel visited 127 communities to implement mine-risk campaigns and seminars that reached over 40,000 people in mine-affected areas in Nicaragua, Peru, Ecuador and Colombia. In Nicaragua, campaigns will be continued through the end of 2010 due to the persistence of reports of scattered mines and remnants of war. During 2009, the Program reached over 34,785 men, women and children in 104 communities among 13 municipalities.   In Colombia, AICMA conducts mine-risk education campaigns in conjunction with community liaison activities in the localities were clearance operations take place to enable affected communities to get involved in mine awareness initiatives and facilitate the exchange of information about the location of mined areas and explosive devices.  By the end of 2009, AICMA prevention campaigns in Colombia focusing in six municipalities in the departments of Antioquia, Bolivar, Meta, Nariño and Tolima reached 3,686 inhabitants. In the remote Cordillera del Condor region of the Ecuador-Peru border, the AICMA Program conducted mine risk education campaigns reaching 3,200 inhabitants in both Spanish and the native Shuar language of indigenous communities.

Victim Assistance:  Since its establishment in 1997, the OAS Program has assisted over twelve hundred landmine survivors with medical, psychological, and rehabilitative interventions in various beneficiary countries of Central America (Honduras and Nicaragua) and Colombia, Peru and Ecuador. For 2009, 371 survivors were assisted in Nicaragua and another forty-four in Honduras.  In Colombia, ninety-two survivors were helped in coordination with various organizations, including the Colombian Integral Center for Rehabilitation (CIREC), International Committee of the Red Cross, Rotary Club of Colombia, the Agorra Program and Avianca Airlines. In Peru and Ecuador, the AICMA Program assisted the governments with eighteen victims requiring rehabilitation services during 2009, as well as in the identification and registration of thirty survivors living in remote areas of Peru who had not previously received attention.

In Nicaragua, since 2002, AICMA has also supported training of 217 landmine survivors in twenty-seven different vocational specialties in collaboration with the National Technological Institute of Nicaragua (INATEC).  In previous years, the Program has provided small enterprise grants for landmine survivors.  However, since 2008, funding has been insufficient to assist all registered survivors.  In Colombia, a project to provide vocational training for 35 survivors is on-going through courses administered by the National Learning Service (SENA).  Additionally, AICMA actively assisted nine survivors from different regions of the country, in specific micro enterprises. In Colombia, long-term funding for victim assistance is uncertain, limiting the overall reach of the Program.

Socio-Economic Recovery of Cleared Areas:  In many areas formerly contaminated with landmines, immediate assistance is required for the transformation of the desolate lands into economically viable communities. In 2009, the AICMA Program initiated an innovative effort to evaluate the socio-economic support necessary for the reestablishment of fractured economic and social structures and the return of displaced populations once mine clearance work is completed. In some cases, a delay in government assistance to these communities can negate the positive impact of returning safe areas for productive use. Working in conjunction with local authorities in Colombia and Nicaragua, AICMA has offered micro-financing of productive projects as an interim support measure prior to the long term re-engagement by the government and international development agencies. Since mine-affected rural communities depend primarily on agriculture for their livelihoods, the Program has offered grants between US$1,000 and US$3,000 to support projects of no than one year in duration. In 2009, AICMA supported thirty-two individual and group micro-projects in these two Member States enabling formerly mine-affected communities to begin their socio-economic recovery.

Stockpile Destruction:  By the end of 2004 more than one million stockpiled antipersonnel mines were destroyed in Argentina, Colombia, Chile, Ecuador, Guatemala, Honduras, Nicaragua and Peru, with AICMA technical advice and financial contributions from Canada and Australia. Having accomplished this most important achievement, the Program extended its support to the destruction of unsafe, obsolete or excess ammunition stocks of Member States.

Munitions Destruction:  The presence of stockpiles of obsolete munitions, explosives, and other remnants of war continues to pose a hazard to surrounding communities in several countries in the continent. In 2009, AICMA obtained funding from Spain and the United States for remediation or destruction projects in Guatemala and Nicaragua. The first of these, launched in Guatemala in February 2010, includes the destruction of approximately 600 tons of unsafe and obsolete ammunition located in two storage facilities within close proximity of densely populated areas of the capital. The initial phase of the project, which is being carried out with technical assistance from Golden West Humanitarian Foundation, eliminated extremely hazardous munitions from an improvised storage site, greatly reducing the possibility of a catastrophic accident. Beginning in April 2010 in Nicaragua, AICMA and Golden West will assist the Nicaraguan government in remediating a former military base that is contaminated with scattered and buried munitions that have already caused serious accidents involving local civilians searching for metal to sell for recycling. Funding is currently being sought for a follow-on project in Guatemala, as well as to respond to a request from the Costa Rican Ministry of Public Security for help in destroying firearms and ammunition confiscated by security forces.

Support for Antipersonnel Mine Ban: AICMA has consistently promoted the interest expressed in OAS General Assembly Resolutions to make the Americas a landmine-free zone by coordinating mine action issues and assisting Member States with the preparation of reporting requirements under the Ottawa Landmine Ban Convention.  From 30 November to 4 December 2009, the Government of Colombia hosted the Second Review Conference of the States Parties to the Convention in Cartagena, at which seventeen of the thirty-three signatory countries, as well as two observer states, of the Americas participated. The OAS was represented by the president of the Committee on Hemispheric Security and staff members of the AICMA Program.

Resource Mobilization: Fundraising in support of mine action grows increasingly more challenging as the international donor community looks toward other priorities and the world economic outlook has been more difficult over the past year. The financial needs of the AICMA Program have not diminished despite its imminent success in realizing the goal of making Central America mine-free. Although resources once needed to assist Costa Rica, Guatemala, Honduras and Nicaragua can now be substantially reduced and still achieve remaining objectives in victim assistance and firearms and ammunition disposal, substantial international cooperation will be necessary to support Colombia’s major mine action goals and to help Peru and Ecuador meet their Ottawa Convention deadlines for mine clearance in 2017. In 2009 and thus far in 2010, the Program has received significant contributions from the governments of Canada, Belgium, Italy, Netherlands, Norway, Spain, and the United States. However, the current level of contributions, if not increased, will force postponement of some projects and initiatives.  In particular, donor response to support demining activities in Colombia will require a substantial increase to support the Colombian government’s projected expansion of its clearance capacity over the next two years. Future funding for mine action in Ecuador and Peru will also depend upon those countries’ ability to demonstrate significant progress in the next two years.

Information on the Program’s activities for 2010 is available in its Project Portfolio at the Department for Public Security website for review. The Project Portfolio reflects AICMA’s continued focus on implementing the OAS General Assembly Resolutions relative to antipersonnel mines, while remaining faithful to the Organization’s vision of the Americas as a region that is safe from the threat of landmines. The 2011 Project Portfolio, including budgetary projections is scheduled for publication in June 2010.

Conclusion:  The year 2010 marks a major milestone for the AICMA Program with the finalization of mine clearance in Central America, one of the most important goals established for it by the General Assembly. This achievement marks the great progress that has been made in eliminating the threat of landmines in the Americas. Nonetheless, sustainment of this effort and extension of mine-safe conditions to all parts of the Hemisphere will depend upon the continued commitment of the affected Member States with reinvigorated support from the international community. With the full commitment of all participants in the Program, this goal can become a reality for all the people of the Americas.

# Text boxes

CP24076E01