OEA/Ser.G

CP/doc. 3955/04 add. 6

29 October 2004

Original:  English

QUARTERLY REPORT ON THE USE OF FUNDS
ALLOCATED UNDER RESOLUTION CP/RES. 831 (1342/02) 
 FOR THE PERIOD JULY 1 – SEPTEMBER 30, 2004

Capital Fund for the restoration and/or improvement of the historic buildings of the OAS

This document is being distributed to the Permanent Missions
and will be presented to the Permanent Council of the Organization.

USE OF RESOURCES OF THE RESERVE SUBFUND FOR CAPITAL INVESTMENTS

AND TO MEET OAS MANDATES

REPORT TO THE PERMANENT COUNCIL ON THE USE OF THE CAPITAL BUILDING FUND FOR THE RESTORATION AND/OR IMPROVEMENT OF THE HISTORIC BUILDINGS OF THE OAS - CP/RES.831 (1342/02), PARAGRAPH 1b FOR THE PERIOD JULY 1 – SEPTEMBER 30, 2004

Permanent Council Resolution 831 (1342/02) paragraph 1b resolves to appropriate “four million two hundred thousand dollars (US$4,200,000) to create a Capital Building Fund for the restoration and/or improvements of the historic buildings of the OAS.  Expenditures from this fund shall be approved by the Committee on Administrative and Budgetary Affairs.”

To this end, the Department of Technology and Facilities Services is pleased to provide the Permanent Council with the following information:

Approved by PC Resolution 831					 $4,200,000

Transferred to Project “Update and Improve the Technology

Infrastructure of the Main and Administration Buildings of

the OAS”/:							($1,708,000)

Interest Earned in Prior Periods:					$     115,705

Amounts Spent and

Already Reported in Prior

Periods:						            ($         - 0 -)

Beginning Balance as of July 1, 2004:				 $2,607,705

Interest Earned July 1 – September 30, 2004:			 $       8,622

Expenditures for July 1 – September 30, 2004:		           	 $          - 0 -

Ending Balance as of September 30, 2004:			 $2,616,327

ANNEX

The Committee on Administrative and Budgetary Affairs, through document (CP/CAAP-2701/04) “Report of the Chair of the Committee on Appropriation of Funds from the Capital Building Fund to update and improve the technology infrastructure of the Main and Administrative Buildings of the OAS,” of May 4, 2004 approved “…the sum of one million seven hundred and eight thousand dollars (US$1,708,000), to upgrade, modernize and improve the technology infrastructure of the Main and Administrative buildings of the OAS, including the data communications and networks, Delegate’s services, Conference support systems, television broadcasting and multimedia capabilities, from the appropriation of four million two hundred thousand dollars (US$4,200,000) assigned to create a Capital Building Fund for the restoration and/or improvements of the historic buildings of the OAS as set forth in CP/RES.831 (1342/02) paragraph 1.b.”

To this end, the Department of Technology and Facilities Services is pleased to provide the Permanent Council with the following information:

Transfer of funds to Project “Update and Improve

the Technology Infrastructure of the Main and

Administration Buildings of the OAS”

from amount approved by the Permanent Council

on Resolution CP/RES. 831 (1342/02)	$1,708,000.00

Interest Earned in Prior Periods:	5,668.00

Amounts Spent and

Already Reported in Prior

Periods:	( - 0 -)

Beginning Balance as of July 1, 2004:	1,713,668.00

Interest Earned July 1 – September 30, 2004:	7,730.00

Expenditures for July 1 – September 30, 2004:

Software		$ 32,845.27

Antivirus and Microsoft System Licenses

Hardware		168,527.32

Videoconference equipment Routers, 
Switches and Servers

Infrastructure		134,177.20

Cabling, Data Center, Miscellaneous

Professional Services and Technical Support	81,508.21	(417,058.00)

Ending Balance as of September 30, 2004:	$1,304,340.00

The Office of Information Technology Services (OITS) began planning and implementation of the information infrastructure that would underpin the data, voice and multimedia services and network integration that are the goal of this project. New Ethernet cabling infrastructure is being installed in the Administrative Building under a contract with Black Box, using Category 6 cable in order to support the new services. It will be completed by the end of the year. This is the same type of infrastructure used in the General Secretariat Building. OITS has purchased a new CISCO router and will be installed in a new data center located at the Administration Building. The basement room was being conditioned for its new role for server and network infrastructure to support the services of the Main and Administration buildings. A new email server and database server to support the applications have been purchased to add redundant functions for the Administration and Main buildings. In addition, state-of-the-art videoconference equipment was purchased for the Main Building.

The Office of Information Technology Services hired an experienced audiovisual consulting firm, Hoppmann Communications, to gather requirements to begin the design of the multimedia services (simultaneous interpreting, audio, video, broadcasting, data networks, control systems, etc.) that will revolve around the Simon Bolivar Conference Room and support areas. The project team has worked closely with the Architect to make sure that others services, like lighting, electrical power, acoustics and audio, etc., match up with the technology requirements for the conference room.

# Footnotes

.	Through document CP/CAAP-2701/04, the Committee on Administrative and Budgetary Affairs resolved  …¨to approve the sum of one million seven hundred and eight thousand dollars (US$1,708,000), to upgrade, modernize and improve the technology infrastructure of the Main and Administrative buildings of the OAS, including the data communications and networks, Delegate’s services, Conference support systems, television broadcasting and multimedia capabilities, from the appropriation of four million two hundred thousand dollars (US$4,200,000) assigned to create a Capital Building Fund for the restoration and/or improvements of the historic buildings of the OAS as set forth in CP/RES.831 (1342/02). Please see Annex for a detailed report on the use of these funds.

# Text boxes

CP13519E01.DOC