PERMANENT COUNCIL OF THE 	OEA/Ser.G

ORGANIZATION OF AMERICAN STATES	CP/CAAP/INF. 23/09

19 August 2009

COMMITTEE ON ADMINISTRATIVE	Original: English

AND BUDGETARY AFFAIRS

Summary Proposal to Undertake Urgent Structural Repairs

and install a new boiler plant/

(Submitted by the General Secretariat for consideration by CAAP

on the meeting of august 20, 2009)

- Urgent Structural Repairs

- Reports

Within the past two years the General Secretariat has commissioned three reports on the state of repair of our buildings:

- Existing Conditions and Assessment Report (ECR) for the Main Building, Museum, Casita and Administrative Building;

- Two Structural Condition Surveys, for the “Casa del Soldado” and the GSB building garage; and

- The Blake Real Estate Report, which re-examined the deteriorating assets in the Main Building.

None of the repairs recommended in these reports, urgent or otherwise, have been undertaken due to the lack of financial resources.

The latest Blake report concludes that immediate repair initiatives are required now because the most acute problems constitute a serious threat to the health and safety of GS/OAS employees, delegates and visitors, and to the viability of OAS infrastructure.

B.	Immediate Threats to People and Infrastructure

The above-mentioned reports have identified six specific and urgent problems in the Main Building and the GSB building that represent an imminent threat to health and safety and that require immediate repair:

- The Aztec patio fountain and service driveway structures./

- GSB Garage.

- C Street Parking Lot.

- The main electrical/mechanical room located underground at MNB.

- Fire/life safety system upgrades throughout MNB.

- Masonry and thermal moisture and protection at MNB.

The implementation of the urgent repairs and upgrades to correct imminent threats to health and safety indicated in paragraph 1 to 7 is estimated to cost $6.1 million, as shown on Table 1.  This proposal includes a 20% contingency for inflation and unforeseen expenses. Also, in this cost is estimated a 60% labor and 40% materials.

|  | Infrastructure | Improvement Costs | Totals |
| --- | --- | --- | --- |
|  |  | Incurred | Estimates |  |
| 1 | MNB patio foundation | $0 | $171,950 | $171,950 |
| 2 | MNB service driveway | $0 | $342,050 | $342,050 |
|  |  | $0 | $420,000 | $420,000 |
| 3 | GSB garage |  |  |  |
|  |  | $36,000 | $200,000 | $236,000 |
| 4 | MNB C Street Parking lot |  |  |  |
|  | Masonry/thermal moisture protection | $0 | $1,074,000 | $1,074,000 |
| 5 |  |  |  |  |
|  | a) masonry $789,000 |  |  |  |
|  | b) ceiling thermal protection $285,000 |  |  |  |
|  |  | $0 | $2,128,000 | $2,128,000 |
| 6 | Fire/Life safety system upgrades |  |  |  |
|  | a) smoke and fire alarms $789,000 |  |  |  |
|  | b) sprinkler system $1,339,000 |  |  |  |
|  |  | $0 | $1,728,000 | $1,728,000 |
| 7 | Electrical Service Equipment |  |  |  |
|  | Total | $36,000 | $6,064,000 | $6,100,000 |

Table 1

- Installation of New Boiler Plant

- Commitment to Energy Conservation

- The implementation of energy saving policies and practices helped the General Secretariat reduce its annual operating costs in 2008, compared to 2007:

  - Electricity consumption was reduced by 587,000 kilowatts/hour, saving $82,000.

  - Water consumption was reduced by more than 900,000 gallons, saving $9,000.

  - Multi-functional devices that allow double-sided printing have reduced paper usage by 20%, saving between 2002 and 2008 an estimated $79,000.

- High Energy Costs

- In 2008, the General Secretariat consumed approximately $1.2 million in electricity, more than $200,000 in steam and $60,000 in water.

- The Existing Conditions Report (ECR) and the Honeywell Study proposed the installation of a new boiler plant with a cost estimated at $350,000 in order to generate heat with gas instead of steam.

- This installation will be financed with resources from Regular Fund appropriations ($175,000) and the Capital Building Fund, CP/CAAP/Res. 831, ($175,000).

- This installation will generate savings estimated at $125,000 annually.

- The boilers have a lifespan estimated at more than 20 years and their proper installation and operation does not require any additional work.

- Available Financing Sources for Urgent Repairs

There are two sources of financing currently available to undertake the urgent repairs and boiler plant installation, including:

1.	The Capital Building Fund, CP/RES. 831 (1342/02), which has an available balance of approximately $1.2 million (Annex I); and

2. 	The Parking Services Account has an operating balance as of December 31, 2008 of $255,000, of which an estimated $100,000 may be allotted to partially finance the cost of the proposed GSB garage and MNB parking lot projects (Annex II)./

- Proposal

The General Secretariat proposes to use $100,000 from the Parking Services Account, and $1,209,000 from the Capital Building Fund to start immediate repairs on the following items, as well as the installation of the boiler plant.

|  | Infrastructure | Implementation Items Costs | Totals |
| --- | --- | --- | --- |
|  |  | Cost Incurred | Costs Estimates |  |
| 1 | MNB patio foundation | $0 | $171,950 | $171,950 |
| 2 | MNB service driveway | $0 | $342,050 | $342,050 |
| 3 | GSB garage | $0 | $420,000 | $420,000 |
| 4 | MNB C Street Parking lot | $36,000 | $200,000 | $236,000 |
|  | Regular Fund contribution |  | ($100,000) | ($100,000) |
| 5 | Boiler Plant Acquisition and Installation |  |  |  |
|  | a) plant design $95,000 |  |  |  |
|  | b) boiler acquisition and installation $255,000 | $0 | $350,000 | $350,000 |
|  | Regular Fund Contribution |  | ($175,000) | ($175,000) |
|  | Total | $36,000 | $1,209,000 | $1,245,000 |

Table 2

- Estimated Timeframe

It is estimated that the bidding process and execution of works shall be carried out under the following schedule:

| Work | Bid Procedure | Work execution process |
| --- | --- | --- |
| MNB Patio Azteca foundation repairs | 5 months | 5 months |
| MNB service driveway repairs | 5 months | 5 months |
| GSB garage repairs | 5 months | 5 months |
| MNB C Street parking lot repairs | 4 months | 4 months |
| Plant design | 5 months | 5 months |
| Boiler acquisition and installation | 5 months | 5 months |

Table 3

- Action Request

That the Committee on Administrative and Budgetary Affairs (CAAP) authorize the use of $1,209,000 in the Capital Building Fund, CP/RES. 831 (1342/02), to begin these urgently needed repairs and the installation of a new boiler plant. Surplus funds after the execution of these works will be returned to the  Capital Building Fund.

ANNEX I

ANNEX II

The Parking Fund

- The Administrative Memorandum 83, “Parking Regulations at Headquarters”, governs the provision of parking at Headquarters by the General Secretariat of the Organization of American States ("GS/OAS").

- A Joint Advisory Committee on Employee Parking (the "Parking Committee") advises the Secretary for Management on the administration of employee parking.

- Certain parking spaces have been set aside for use: (1) by members of the Permanent Missions and the Permanent Observers Missions to the OAS, to facilitate their attendance at meetings and their conduct of official business with the Organization; (2) for official GS/OAS vehicles; and (3) by the handicapped.

- The following GS/OAS staff members are eligible to GS/OAS parking privileges: Members of the career service; Holders of long-term contracts; Holders of short-term contracts; and Holders of appointments to positions of trust.

- There are four facilities to which those eligible to park may be assigned. Three are on GS/OAS premises: (1) Main Building parking lot ("MNB"); (2) Administration Building parking lot ("ADM"); and (3) the garage in the General Secretariat Building ("GSB"). The fourth consists of spaces in commercial parking lots contracted by GS/OAS.

- Staff members, CPR's, and other independently contracted personnel who park in GS/OAS parking lots and leased facilities shall pay parking fees.  The fees shall be established at a level sufficient to reimburse the General Secretariat for the cost incurred in maintaining and operating the GS/OAS parking facilities and the cost of subsidizing leased staff parking.

- If requests by staff members for parking spaces exceed available space in the GS/OAS premises, waiting lists for each of the General Secretariat's parking lots will be maintained by the Office of General Services.

- The GS/OAS disclaims any liability for loss or damage to property arising out of parking on its premises, except when such loss or damage is caused by the parking attendants or persons assigned to work on behalf of the GS/OAS in its parking facilities.

- The Parking Fund, Statement of Changes in Fund Balance as of December 31, 2008 indicates the following:

  - Payroll deductions to employees for over $470,400. The monthly parking fees are as follows: $133, for P3 to D2; $113, for G-6 to P2; and $93, for G1 to G7. The fee is deducted automatically from the participating staff member's monthly salary.  The Credit Union paid over $14,400 for 5 spaces.

  - Income from daily users amounts to $143,900.  This accommodates the needs of staff members who do not park regularly, but occasionally require parking for a single day or other short-term use.  The daily fee is $15 for staff members and $9 for GS/OAS retirees.

  - To encourage the use of public transportation, the Office of General Services sold metrochecks, for over $48,000 in 2008, to those eligible employees who opted not to park.  According to the distance traveled, the Parking Fund pays the employee $18, $27, or $36 monthly.  Interns receive $9.

  - The enclosed Statement shows that Decreases include payments to hire parking attendants and administrative staff for close to $115,000.  To lease the additional space required (Colonial Parking), the parking account paid over $645,500.  Also, the cost of subsidizing the MetroCheck system for use of public transportation was over $110,000.  Finally, to provide basic maintenance, including gate barriers, painting, signs, and cleaning, it expended over $20,300.

  - After a 10-year freeze, the Parking Committee gradually raised the fees by 10% in 2007, 2008, and 2009.  This measure will allow the Fund to break even and maintain a positive Fund balance in the near future.

ANEXO III

# Footnotes

This document was prepared as a summary of the proposals presented by the General Secretariat in documents CP/CAAP-3007 rev.1 corr.1 and CP/CAAP-3010/09.

As a result of the report, the driveway was closed to vehicles on February 2009.

The General Secretariat is unable to assign the entire parking fund balance to repairs considering other operating expenses, such as commercial parking spaces, contract parking attendants, and to cover other minor maintenance and supplies.

# Text boxes

cp22785e04